# WAJENZI PROFESSIONAL CO LTD

# COMPANY PROCUREMENT PROCESS (SOP)

## 1. PURPOSE

This document outlines the standard procurement process to ensure transparency, cost control, quality assurance, and accountability in purchasing materials and services for company projects.

## 2. SCOPE

This procedure applies to all procurement activities initiated from project sites and processed through company management.

# 3. ROLES AND RESPONSIBILITIES

• Site Supervisor: Raises purchase requests and verifies materials on site.
• Procurement/Office: Coordinates approvals, sourcing, and supplier evaluation.
• Managing Director (MD): Approves requests and supplier selection with Procurement 
• Site Technician/Artisans: Assists in inspection and verification of materials.

•  Store keeper: Material Control and stock updates every day Per site

## 4. PROCUREMENT PROCESS

Step 1: Purchase Request
Site Supervisor submits a material request specifying type, quantity, and purpose.
STEP 2: MANAGEMENT APPROVAL
Request is forwarded to the Managing Director for approval, adjustment, or rejection.
STEP 3: FEEDBACK
Approved or adjusted request is communicated back to the Site Supervisor.
STEP 4: SUPPLIER SOURCING
At least three (3) approved suppliers are requested to submit quotations.

STEP 5: EVALUATION & RECOMMENDATION
Quotations are compared based on price, quality, and reliability. A recommendation is made to the MD.
Step 6: Supplier Approval and Purchase
MD approves final supplier and purchase is executed.
STEP 7: DELIVERY TO SITE
Materials are delivered to the respective site.
STEP 8: INSPECTION AND VERIFICATION
Site Supervisor and Fundi inspect and verify quantity and quality.
STEP 9: STOCK UPDATE
Accepted materials are recorded in the site stock register.

# 5. Records & Documentation

• Purchase Request Forms
• Supplier Quotations
• Quotation Comparison Sheet
• Delivery Notes
• Inspection & Stock Records

## 6. Compliance

All staff must adhere to this procedure. Any deviation must be approved by management.